## Slide 1: Capstone project - challenge week
Objective: recreate a classic 2D game

## Slide 2: Goals to achieve my projects vision
Create base classes so code can begin to be run and methods can be created for my project – JFrame and panel created so code can start to be written and main created to run program (evidenced in GIT)
Create menu and transitions with background design
Learn and grasp ability to load images in to the game such as background and characters
Understand how to animate movement on to 2D sprite characters
Understand principles of collision detection and implement in objects
Add additional features such as power – ups and other helpful objects

## Slide 3: Technical achievements so far
As practice for creating parts of my game I created an arrow key counter which implemented key listeners which will be used when implementing movement within the game (uploaded to GIT)
Base classes – start up and runnable classes created with frame and panel so the second and third goal can be achieved
Preliminary sketches created as a draft for the vision/concept of the game to be understood as discussed in background research (see JIRA/GIT)
Brainstormed functionality and features of game

## Slide 4: Implementation and risks How will I implement the goals previously mentioned?
Create another frame for the menu to show visible upon starting the game up which will use panels and labels with mouse listeners to be implemented when option are selected, e.g. ‘start’, ‘controls’ etc.
Use background research to implement sprite sheet in to game – create sprite sheet loader program in java, resources are available online.
To animate sprite characters I have been looking at either retrieving sprite animations as gifs and then loading it in to my program and looping through it or capturing frames of movement for an animation and then looping through it and adding a timer for smoother transitions.
Collision detection - Use of co ordinates and W/H objects to make a box around the sprite then have a corresponding impact on sprites ‘health’.

## Slide 5: Risks
If the sprite sheet isn’t loaded correctly then the rest of the game will not run as indented which could lead to programming issues and therefore consume unnecessary time to correct it so its desirable to create a sprite sheet loader that runs as intended.
Incorrectly animating sprite characters could lead to the game appearing as if it has glitches especially with players movement combined collision detection, if the player does not appear to be moving as intended then the games quality is decreased as it will impact user experience.
Incorrectly implementing collision detection could look likes its working well since its not visible however could affect gameplay
If issues aren’t logged in JIRA properly then development could be affected
Up to date versions of projects need to be consistently pushed to GIT to demonstrate work and to ensure I'm working with the latest version otherwise it could cause a lot of easily avoidable problems

## Slide 6: MVP targets for week 11 – deliverables
Have a menu system implemented within the start-up option functioning
Have my sprites loaded and functioning smoothly along with enemies and levels successfully spawning
Collision detection implemented and displaying some level of functionality as this was identified as something that could be difficult to implement
Players will respond to key movements and the offensive capability of the player should be implemented
Health system for enemies/players in the game functioning
A death state which will reset the game to the default position

## Slide 7: Summary of research
Due to the nature of my project it would be difficult to find articles to apply to developing a game in java as many articles and sources base their research around large scale development or development in another form such as unity. Despite this as part of my research I tried to find a variety of topics I felt like I needed to read about in order to help me implement parts of my game.
The importance of understanding OOP principles and handling inputs from various sources was discussed as well as using GIT as a tool for managing a project which I was already using.
Researched development process to conceptualise designs which I put into practice with my sketches and through the use of JIRA to track what needs to go in to implementing my game.
Allowed me to grasp the ways I can animate sprites in order for movement to occur within my game and I intend to use the knowledge I have found to progress in my project.